"The economical gateway of Silesia, stage I – activating the Zaglebian economic zone –complex servicing of investment plots in the Maczki-Bór region"

The investment is co-founded by the European Union, under the Integrated Regional Development Operational Program for the years 2007-2013, Priority I: Research and technological development, Innovation and initiative; Action 1.1. Increasing the investment attractiveness of the region, Sub-Action 1.1.1. Infrastructure of economic development.

Project funding:
On the 13 December 2010 the agreement on subsidizing the project has been signed.
Accordingly to the aforementioned agreement, the project acquired a 78,69% subsidy of the qualified costs. The total of the project equalled 15.613.541,52 zl (including all qualified and unqualified costs of program realization).
In the year 2013 the Sosnowiec municipality will implement promotional actions and replacement planting. 
Pre-implementation state
The plot of land intended for servicing under the aforementioned project previously belonged to the Sand Mine “Maczki-Bór” and was disused. The surface, which has been transformed due to sand harnessing has been reclaimed as a brownfield.

Project justification
The unused terrain upon which the project has been implemented, was marked in the zoning plan for manufacturing facilities, storehouses and service facilities. As a result of comprehensive servicing, it has been transformed into a appealing and fully prepared area for entrepreneurs wishing to expand their economic activity. The area has gained access to the basic infrastructure, that is: water supply network, sewage system, rain system and foul drain. Moreover, as a result of the expanding transport infrastructure it has been adjoined to the transport network of the region.
The problem of insufficient free areas for the development of economic infrastructure causes the need for including the unused brownfield among the areas that will be utilized to aid the economic growth. Another issue is the insufficient infrastructural investments aiding the economic development in Sosnowiec, which hinders the competitiveness of the region to potential investors. Hence the need to provide the potential developers with favourable investment conditions, including comprehensively serviced areas for conducting economic activity, which will also help diminishing social issues.
Project goals
The project addresses the needs of the city, region and the entrepreneurs who would wish to develop or conduct economic activity. Creating favourable circumstances for economic development will serve to stimulate the local and regional economy, aiding the ongoing restructuring of the economy and local labour market. Raising the competitiveness of the Silesian region, inducing economic and social recovery thanks to the multifunctional reuse of degraded, undeveloped areas for new entrepreneurship are the main goals of the landscaping. 
Implementing the project will also result in the increase of competitiveness of the regional economy and will create favourable conditions for entrepreneurship, which will result in positive effects for the whole region and country.
Project description:
The project’s subject was the comprehensive servicing of investment areas in the Maczki-Bór region in Sosnowiec, such as:
- Constructing a road (approximately 1474 m) including a pavement and bicycle path
- Constructing a water supply (about 1221 m)
- Constructing a sewerage system (about 1596 m)
- Constructing a rain system (about 1164 m)
- Constructing a retention and drainage modules
- Constructing an illumination of the road including a relocation of the current network
- Constructing a sewage pumping stations
- Constructing a bridge over the river Bobrek
- Felling of trees and shrubs.
The road runs along the S-1 road, and consists of a newly built road section and a road section built on a dirt road track (Kujawska Street). The road has joined the investment areas with the existing transport infrastructure. 13,0955 ha of serviced plots of land have been created under the project. The regional water and waste-water management will improve thanks to the draining of the rainwater into the Bobrek River and the foul drain into the “Bobrek” collector and then into the sewage treatment plan “Radocha II”. The infrastructure created within the project will connect the area with the city’s and regional transportation network and will provide the nearby investment areas with means of transportation.

Project deadline:
By means of a public contract awarding procedure of a limited tender, the company SKANSKA S.A., having its registered office in Warsaw, Gen. J. Zajączka Street 9 has been chosen to implement the project.
The agreement on performing construction work within the boundaries of the aforementioned project has been signed on the 17.02.2012, the completion date being 18.10.2012., a date which has been extended by an agreement annex until 30.11.2012. The investment has been completed within contractual term, and on the 30.11.2012 the practical completion inspection has been conducted.
On the 28.01.2013 the grand opening of the road has been held.

Project promotion:
Since the signing of the financing agreement and the start of the project the Sosnowiec municipality carried out the following promotional activities:
- Placing information boards on the project site
- Placing permanent commemorative plaques in situ (upon completion),
- cooperation with the media,
- Implementation of a series of films promoting the project at zaglebieinfo.pl and tvzaglebie.pl
- Implementing a series of commercials promoting the project in Radio Eska,
- Informing about the project progress at the City Hall Sosnowiec website (in Polish and English),
- Distributing information on the project - flyers, posters, calendars, etc.

Project sustainability
Ensuring the sustainability of the project will be conducted through the proper use of the property built under the project. The entity responsible for all activities related to implementing and operating of the project is the Sosnowiec municipality – which possesses the institutional sustainability ensured by constitutional legitimacy. The roads, along with the associated infrastructure (water supply network, sewage system, rain system, foul drain and illumination) remain the property of the municipality, which will manage them. The water supply and sanitary sewer systems have been made available for the purpose of transferring services to the District Water and Sewerage Company to SA (RPWiK SA) in Sosnowiec. The Sosnowiec City owns 100% of the shares of RPWiK company. Support, maintenance and ongoing operations have been entrusted to the aforementioned company and the funds for the aforementioned purposes will be secured annually in the budget for each year of use. Electricity costs for illuminating the roads shall be borne by City Sosnowiec, and the funds for the above purposes will be included in the budget for each year of use.
The infrastructure built within the investment will be freely available. 
The sustainability of the project is ensured by meeting the criteria and standards in force in the European Union.